## Slide 1: Full Monte Cost and Schedule Risk Analysis
for Microsoft Project
from Barbecana

## Slide 2
Full featured Monte Carlo Risk Analysis
For Microsoft Project 2007 and 2010
Schedule Risk Analysis
Cost Risk Analysis
Sensitivity Analysis
Schedule Quality Checks
Compatible with Risk+ data
High Performance
Full Monte Cost and Schedule Risk Analysis

## Slide 3: Schedule Risk Analysis
3 Point Duration Estimates
Probability Distributions
Probabilistic and Conditional Branching
Correlation between Activities
Criticality Index
Time
Confidence
Probability

## Slide 4: Sensitivity Analysis
Allows you to identify the tasks creating the most uncertainty in project or milestone outcome
Sensitivity Index
Tornado Chart
Tornado Sensitivity Chart

## Slide 5: Cost Analysis
Calculates Task and Project cost
Takes into account Per Use Cost, Actual Costs, and Rates
Uses Escalated Costs for late running tasks
Confidence
Probability
Cost

## Slide 6: Probabilistic and Conditional Branching
Probabilistic Branching
  Define the probability of various paths through the project logic being executed
    For example: There is a 10% chance of re-work after QC inspection
Conditional Branching
  Make a decision which path to execute based on the expected completion date of specific tasks
    For example: If material is delivered after June 28 then we will outsource installation.

## Slide 7: Correlation
Full Monte allows the definition of Groups that can be used to model the impact of external influences across multiple activities
  For example: A group called Weather can be defined and the influence of Weather on multiple transportation activities can be defined as a percentage

## Slide 8
Correlation – Scatter Plot

## Slide 9
Schedule Quality Check
DCMA 14pt Assessment
  Analyze your project for compliance with all 14 of the DCMA schedule metric guidelines
Industry Best Practice
  More than 10 additional metrics compared to the DCMA schedule assessment
User Configurable Selection and Criteria
  Modify exclusions and thresholds

## Slide 10
Schedule Quality Check

## Slide 11: Integrated into Microsoft Project 2010

## Slide 12: Integrated into Microsoft Project 2007

## Slide 13: Sophisticated Data Editing
Integrated Navigation
Enter Optimistic and Pessimistic values as Durations or Percentages

## Slide 14: Global Edits
Control what gets updated

## Slide 15: Comprehensive Analysis Options
Choose either Project Completion or Specific Milestones for Sensitivity Analysis

## Slide 16: Easily find available Graphical Reports

## Slide 17: Histogram Reports

## Slide 18: Intuitive navigation to relevant information
Detail Task Results
With immediate access
to appropriate graphs

## Slide 19: Gantt Charts
Combined Deterministic, Expected and Sensitivity

## Slide 20: Compatible with Deltek Risk+ Data
Full Monte can convert and utilize existing Deltek Risk+ information including duration estimates and distribution types.
Full Monte features customizable mapping to Microsoft Project fields to enable co-existence with existing add-on/customer use of user fields.

## Slide 21
Fast…
1000 Simulations on 3600 tasks in around 30 seconds